MINI PROJECT REPORT

SOFTWARE TESTING AND QUALITY ASSURANCE


Project Title:
INTERVIAI — AI-POWERED INTERVIEW PREPARATION PLATFORM

Submitted in partial fulfilment of the requirements for the course
Software Testing / Quality Assurance

Submitted by: ______________________________
Roll Number: ______________________________
Programme / Semester: ______________________
Submitted to: ______________________________
Department / Institution: ____________________

Academic Session: 2026–2027

# ABSTRACT

InterviAI is a web-based AI interview preparation platform designed to help students and job seekers practise interviews using syllabus topics, course outlines, or job descriptions. The application combines a React-based user interface with a Node.js and Express backend, MongoDB data storage, token-based authentication, and an AI service for generating interview questions and evaluating responses. It also supports spoken prompts and microphone-based answers through browser speech capabilities, with a text-answer fallback.

This report defines a practical software-testing plan for the project. It documents the project scope and test scope, test environment, test approach, key test cases, defect classification by severity and priority, and a test report template. Testing areas include network and connectivity, database operations, REST API behaviour, cross-browser compatibility, user interface and responsive design, and load/performance behaviour.

Important note on evidence: this document is based on the supplied project source package and its README. It describes tests to execute and expected outcomes; it does not claim that live tests have passed. The actual result, defect status, performance figures, and screenshots must be filled in after running the application in the intended test environment.

## PROJECT OVERVIEW

Primary user flow: Register or log in → create a syllabus from pasted text → configure an interview → answer questions using voice or text → receive a scored report → review interview history and dashboard analytics.

## TABLE OF CONTENTS

1. Introduction and Project Scope

2. Test Scope

3. Test Environment

4. Important Test Approach

5. Test Cases and Coverage

6. Network, Database and API Testing

7. Cross-Browser, UI and Responsive Testing

8. Load and Performance Testing

9. Bug Report, Severity and Priority

10. Test Report, Screenshots, Results and Conclusion

# 1. INTRODUCTION AND PROJECT SCOPE

## 1.1 Introduction

Interview preparation can be difficult when learners do not have access to a practice interviewer or structured feedback. InterviAI aims to provide an accessible practice environment where users can prepare questions from their own learning material or target role, conduct a mock interview, and review feedback. The testing objective is to check whether the core user journey works reliably and whether the application responds safely to invalid input, service interruptions, and different browser/device conditions.

## 1.2 Project objectives

Provide account registration and login for individual users.

Allow users to enter syllabus, subject, technology, or job-description text and organise it into interview topics.

Allow interview configuration and question-answer interaction.

Support text answers and browser speech features where available.

Generate an interview report and make past interviews accessible through history/dashboard screens.

Protect authenticated routes and handle validation, API errors, and rate limits in a consistent way.

## 1.3 Project scope

| In scope | Out of scope / limitations |
| --- | --- |
| Frontend pages: landing, register, login, dashboard, syllabus setup, interview setup, interview screen, result, history and not-found page. | PDF/DOCX upload is listed as not yet implemented; syllabus content is entered as pasted text. |
| Backend REST routes for authentication, syllabus, interviews and dashboard. | An administrative panel is not implemented in the supplied README. |
| MongoDB models for user, syllabus and interview records. | Forgot-password flow is not implemented in the supplied README. |
| AI question generation/evaluation integration, voice and text answer paths. | AI output quality cannot be guaranteed to be identical for every prompt or model response. |
| Basic security and robustness checks: JWT, password hashing, validation, rate limiting and error handling. | Production penetration testing, formal accessibility certification and very large-scale distributed load testing are not covered by this mini-project plan. |

## 1.4 Success criteria

The project is considered ready for demonstration when users can complete the main flow, unauthorised users cannot access protected data, invalid inputs produce understandable validation responses, database failures are handled without exposing secrets, and the interface remains usable on supported desktop and mobile browsers.

# 2. TEST SCOPE

## 2.1 Objectives of testing

Testing is intended to discover defects before demonstration or submission, verify the integration between the React client and Express API, and provide repeatable evidence for the major functions. The tests should be run against a configured local or staging instance with test accounts and non-sensitive sample data.

## 2.2 Functional areas covered

Authentication: registration, login, password handling, token use, logout/session expiry and protected routes.

Syllabus management: accept valid pasted content, validate empty or excessive input, save records, and show useful errors.

Interview workflow: configuration, start/resume, timer behaviour, answer submission, completion and result display.

AI service integration: successful response, slow response, quota/rate-limit response, malformed/unavailable response and safe error display.

Dashboard/history: retrieve only the current user's data, display empty states, and open a completed interview report.

Usability and accessibility basics: keyboard focus, visible errors, reduced-motion preference, theme persistence and mobile navigation.

## 2.3 Non-functional areas covered

Network: API reachability, request timeouts, connection loss, CORS and recovery after reconnecting.

Database: connection health, CRUD persistence, required fields, ownership isolation and handling of database downtime.

API: methods, status codes, payload validation, authentication, rate limiting and error response consistency.

Compatibility: current versions of Chrome, Firefox, Safari and Edge where available.

Responsive UI: desktop, tablet and mobile viewport widths.

Performance: page responsiveness, API response time, concurrency and AI-provider latency.

## 2.4 Exclusions

The report does not certify clinical, legal, or employment-selection accuracy. AI-generated feedback is intended as practice support, not a final hiring decision. Tests must not use real personal or confidential interview data. Payment processing is not listed as a core feature in the supplied project documentation and is therefore excluded.

## 2.5 Entry and exit criteria

| Entry criteria | Exit criteria |
| --- | --- |
| Dependencies installed; environment variables configured; MongoDB reachable; backend and frontend start without fatal errors. | All high-priority test cases executed and results recorded. |
| Dedicated test user and sample syllabus available; AI service or configured local model reachable. | No open Critical defects; High defects fixed or formally accepted with explanation. |
| Browser developer tools and test data ready. | Screenshots/logs attached for failed cases and representative successful flows; unresolved issues listed. |

# 3. TEST ENVIRONMENT

## 3.1 Application architecture

Frontend: React 18 with Vite, React Router, Axios, Tailwind CSS and Framer Motion. Backend: Node.js with Express. Database: MongoDB accessed through Mongoose. Authentication uses JWT and bcrypt-based password hashing. AI requests are handled through the backend service layer. Browser-native Web Speech API features are used for spoken questions and microphone answers where supported.

## 3.2 Environment requirements

| Component | Expected configuration | Verification |
| --- | --- | --- |
| Operating system | macOS, Windows or Linux development machine | Record OS/version used during execution. |
| Runtime | Node.js 18 or newer (per README) | Run `node -v` and record output. |
| Frontend | Vite development server; default http://localhost:5173 | Open app and check browser console. |
| Backend | Express API; default port 5000 | Check startup logs and GET /api/health. |
| Database | Local MongoDB or MongoDB Atlas; MONGO_URI configured | Health endpoint reports DB connected. |
| Authentication | JWT_SECRET set to a strong random value | Register/login and protected-route tests. |
| AI provider | Valid GEMINI_API_KEY as required by supplied server startup check, or configured supported local AI setup after code/config alignment | Run a small question-generation/evaluation test and record provider/model. |
| Browsers | Chrome, Firefox, Safari, Edge | Record exact versions and test results. |
| Network | Internet or configured local AI service; stable connection | Test normal, delayed and disconnected conditions. |

## 3.3 Environment configuration and safety

Create a local `.env` from `.env.example` and provide MONGO_URI, JWT_SECRET and GEMINI_API_KEY as required by the supplied server.js. Do not place real API keys or passwords in screenshots, reports, source control, or shared ZIP files. The supplied server checks for these environment variables before starting, so the configured AI provider must match the backend code and environment. If the local Ollama option is used, verify that the actual server configuration supports it before treating it as the active test provider.

## 3.4 Test data

Use synthetic accounts such as tester01@example.test and a non-production password.

Use sample syllabus text containing ordinary topics, empty input, very long input and special characters.

Use mock or non-sensitive interview answers; never include private student or employer information.

Create separate users to verify that one account cannot access another account's syllabus or interview.

# 4. IMPORTANT TEST APPROACH

## 4.1 Test levels

| Level | Purpose | Example |
| --- | --- | --- |
| Unit/component | Check individual UI components and backend validation/error utilities. | Timer display, form validation, error-state rendering. |
| Integration | Check communication between UI, API, database and AI service. | Create syllabus then use it to start an interview. |
| System/end-to-end | Verify the full user journey from login to report/history. | Register → login → syllabus → interview → result. |
| Regression | Re-run core tests after code/configuration changes. | Confirm login and dashboard still work after API changes. |
| Exploratory | Try realistic user behaviour and unexpected sequences. | Refresh during an interview, use back navigation, disconnect network. |

## 4.2 Test design techniques

Use equivalence partitioning for valid and invalid inputs, boundary-value analysis for text length and timer boundaries, decision-table thinking for authenticated versus unauthenticated access, and negative testing for missing fields, invalid tokens, unavailable services, duplicate requests and database errors.

## 4.3 Execution approach

Smoke test: start backend/frontend and verify health endpoint, landing page and login page.

Functional pass: execute registration, login, syllabus creation, interview completion and report/history tests.

Integration pass: inspect browser Network panel and backend logs for API requests and responses.

Compatibility pass: repeat critical flows in each available browser and at desktop/tablet/mobile widths.

Resilience pass: test invalid payloads, expired/invalid token, service timeout and temporary network loss.

Performance pass: measure repeatable response times and concurrency with a controlled test tool; record machine, dataset and test duration.

Retest and regression: repeat failed tests after fixes and update the bug report.

## 4.4 Evidence collection

For each test, record test ID, date, tester, build/commit, browser/device, preconditions, steps, expected result, actual result, status, and evidence filename. Keep screenshots of the application state and browser Network/Console panels where relevant. A screenshot alone does not prove a backend operation succeeded; pair it with an API response, database check, or log where practical.

# 5. TEST CASES AND COVERAGE

The following cases are a proposed execution checklist. Mark Pass/Fail/Blocked only after the test is actually run. 'Expected result' is not a statement that the feature has already passed.

| ID | Area / scenario | Test steps (summary) | Expected result | Status |
| --- | --- | --- | --- | --- |
| TC01 | Registration | Submit valid name/email/password. | Account created; safe success response; no password returned. | Not run |
| TC02 | Registration validation | Submit blank fields and malformed email. | Field-level validation; no invalid account stored. | Not run |
| TC03 | Login | Log in with valid test credentials. | Authenticated session/token established; dashboard opens. | Not run |
| TC04 | Invalid login | Submit incorrect password. | Access denied with generic error; no sensitive details exposed. | Not run |
| TC05 | Protected route | Request private endpoint without token. | 401/appropriate unauthorised response. | Not run |
| TC06 | Syllabus creation | Submit valid sample topic text. | Topics extracted/saved and visible to the owner. | Not run |
| TC07 | Syllabus validation | Submit empty or excessive text. | Clear validation error; no corrupted record. | Not run |
| TC08 | Interview start | Configure and start an interview. | Interview created and questions shown. | Not run |
| TC09 | Answer submission | Submit a text answer to a question. | Answer accepted and next step/feedback is returned. | Not run |
| TC10 | Voice fallback | Disable microphone permission and use text input. | Text answer remains usable; helpful permission guidance if needed. | Not run |
| TC11 | Timer/refresh | Refresh an active interview. | Remaining time is based on server-side start time; session resumes if supported. | Not run |
| TC12 | Result/history | Complete interview and open history/report. | Report and history show the correct user's completed interview. | Not run |
| TC13 | Data isolation | Try to access another test user's record. | Request is denied or returns no foreign data. | Not run |
| TC14 | Error handling | Temporarily make AI service unavailable. | Useful error shown; app does not crash or expose secrets. | Not run |
| TC15 | Theme/navigation | Toggle theme and use mobile menu. | Theme persists as designed; navigation remains usable. | Not run |

# 6. NETWORK, DATABASE AND API TESTING

## 6.1 Network testing

| ID | Scenario | Method | Expected result |
| --- | --- | --- | --- |
| NET01 | API reachable | Open GET /api/health while backend is running. | JSON health response; DB state is visible. |
| NET02 | Backend stopped | Stop backend and try a UI action. | UI displays a recoverable network error; no endless loading. |
| NET03 | Slow connection | Use browser throttling or a proxy to add latency. | Loading state appears; duplicate submissions are avoided where possible. |
| NET04 | Offline during answer | Disconnect network before submitting answer. | Clear failure message; user can retry safely; no false success. |
| NET05 | CORS origin | Send requests from approved and unapproved origins. | Configured client origin works; unapproved browser origin is not allowed by CORS policy. |
| NET06 | Timeout/reconnect | Cause timeout, restore network, retry. | Application recovers without requiring an unsafe duplicate operation. |

## 6.2 Database testing

| ID | Scenario | Method | Expected result |
| --- | --- | --- | --- |
| DB01 | Connection | Start app with valid MongoDB URI. | Backend connects and health reports connected. |
| DB02 | Database unavailable | Use invalid URI or stop MongoDB in a test environment. | Startup/request failure is handled and logs are useful; secrets are not exposed. |
| DB03 | Persistence | Create syllabus/interview and reload page. | Saved data remains available to the owning user. |
| DB04 | Required fields | Submit missing required values via API. | Validation rejects invalid record. |
| DB05 | Ownership | Query record with a different user's token. | No cross-user disclosure or modification. |
| DB06 | Update/completion | Submit answer and finish interview. | State transitions and answer/report data are consistent. |

## 6.3 API testing

Use Postman or an equivalent REST client. Test method, endpoint, headers, JSON body, status code, response schema, authentication and negative cases. Confirm that the API does not return passwords, tokens unnecessarily, API keys, stack traces or raw database errors.

| Endpoint group | Test coverage | Expected checks |
| --- | --- | --- |
| /api/health | GET health check | 200 when service is up; database state accurate. |
| /api/auth | Register/login and invalid credentials | Correct success/validation/authentication codes; no secret fields. |
| /api/syllabus | Create/list/get/update as supported | Validation, ownership and persistence. |
| /api/interviews | Start, active interview, answer, completion/history as supported | Valid state changes, authentication and rate limiting. |
| /api/dashboard | Dashboard statistics/data | Only authenticated user's data; graceful empty state. |

Record the actual endpoint paths and response codes from the route files/Postman collection used during execution. Do not assume every CRUD operation exists for every resource.

# 7. CROSS-BROWSER, UI AND RESPONSIVE TESTING

## 7.1 Cross-browser testing

| Browser | Desktop checks | Speech checks | Result to record |
| --- | --- | --- | --- |
| Google Chrome | Login, dashboard, interview, result, history | Test speech synthesis and recognition permissions | Version / Pass-Fail |
| Mozilla Firefox | Repeat critical flows and inspect layout/API errors | Check feature availability and fallback | Version / Pass-Fail |
| Apple Safari | Repeat critical flows on macOS/iOS if available | Check microphone permission and speech support | Version / Pass-Fail |
| Microsoft Edge | Repeat critical flows and inspect layout/API errors | Check feature availability and fallback | Version / Pass-Fail |

The README notes that speech recognition support varies by browser and that Chrome is the most reliable target. Therefore, voice recognition should be treated as a capability-dependent feature, and the text-answer path should be tested as the reliable fallback.

## 7.2 UI testing checklist

All page headings, buttons, labels, field errors and navigation links are readable and consistent.

Empty, loading, success and error states appear correctly; errors offer a clear next action.

Keyboard focus is visible and controls can be reached using Tab/Shift+Tab where applicable.

Theme toggle changes the palette and persists according to the application design.

The interview avatar changes state without obscuring questions or controls.

Timer, question text, answer field and submit/continue controls remain visible and usable.

No unexpected horizontal scrolling, overlapping text, clipped modal or inaccessible menu.

## 7.3 Responsive test matrix

| Viewport | Example device class | Main checks |
| --- | --- | --- |
| 1920 × 1080 | Large desktop | Sidebar, charts, content width and whitespace. |
| 1366 × 768 | Laptop | No clipped content; interview controls fit vertically. |
| 768 × 1024 | Tablet portrait | Navigation and forms adapt; touch targets remain usable. |
| 390 × 844 | Mobile phone | Drawer navigation, stacked forms, readable text and no horizontal overflow. |
| 360 × 800 | Small mobile | Minimum-width layout and long text wrapping. |

## 7.4 Accessibility and usability

Check reduced-motion preference, visible keyboard focus, adequate contrast, meaningful labels, error announcements where supported, and that information is not conveyed by colour alone. This is a basic usability check, not a formal accessibility conformance audit.

# 8. LOAD AND PERFORMANCE TESTING

## 8.1 Objectives and metrics

Performance testing should establish whether the application remains responsive during ordinary use and whether backend/API behaviour degrades safely under increased traffic. AI generation latency can be dominated by the external/local model provider, so separate application/API overhead from end-to-end AI response time.

| Metric | How to measure | Suggested acceptance target for a student test |
| --- | --- | --- |
| Initial page load | Browser DevTools Performance/Network; record cold and warm load. | Core page becomes usable within 3 seconds on the stated test machine/network where practical. |
| Non-AI API latency | Postman or k6; report median and 95th percentile. | Target p95 below 1 second for simple local CRUD/health requests; investigate outliers. |
| AI end-to-end latency | Measure request start to complete response over repeated runs. | Set a baseline from 10+ runs; report median/p95 rather than inventing a fixed provider guarantee. |
| Error rate | Count failed requests divided by total requests. | No unexplained failures under the agreed normal test load. |
| Concurrency | Run controlled test with 1, 5 and 10 virtual users where safe. | No crash, data mix-up or uncontrolled request storm. |
| Resource usage | Monitor CPU, memory and process logs during test. | No continuous memory growth or process termination during the short test. |

## 8.2 Suggested procedure

Use a staging/local environment and synthetic test accounts only.

Warm up the app, then record baseline results for health, login, dashboard and a non-AI read operation.

Run 1, 5 and 10 concurrent users for a short controlled period; increase only if the system remains stable.

Run a separate small AI test because provider quotas/rate limits can distort results. Avoid excessive requests.

Capture total requests, failures, median, p95, throughput, machine specification and test duration.

Repeat after changes and compare like-for-like results.

## 8.3 Performance report table

| Test run | Users | Duration | Requests | Failures | Median (ms) | p95 (ms) | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Baseline | 1 | ___ min | ___ | ___ | ___ | ___ | Fill after execution. |
| Load A | 5 | ___ min | ___ | ___ | ___ | ___ | Fill after execution. |
| Load B | 10 | ___ min | ___ | ___ | ___ | ___ | Fill after execution. |

## 8.4 Risks and controls

Do not stress a public AI endpoint or shared database without permission. Respect provider quotas and configured route-level rate limits. Use small request volumes, avoid real user data, and stop the run if error rates or resource usage rise sharply. The final report must include actual measurements; acceptance targets are proposed goals, not observed results.

# 9. BUG REPORT, PRIORITY AND SEVERITY

## 9.1 Severity versus priority

Severity describes the technical or user impact of a defect. Priority describes how urgently the team should fix it. A defect may be severe but have lower immediate priority if it is in a rarely used feature; a visually minor defect may have high priority if it blocks a submission or demonstration.

| Level | Severity definition | Priority definition | Example |
| --- | --- | --- | --- |
| Critical / P1 | Application unavailable, data loss/corruption, serious security exposure or users can access another user's private data. | Fix immediately; blocks release/demo. | Unauthorised access to another account's interview report. |
| High / P2 | Core workflow broken for many users; login or interview completion consistently fails. | Fix before release unless formally accepted. | Valid users cannot start or finish interviews. |
| Medium / P3 | Feature works with a workaround; limited functional impact. | Schedule in the current/next iteration. | Dashboard chart fails while underlying history is still available. |
| Low / P4 | Cosmetic or minor usability issue with little functional impact. | Fix when practical. | Small spacing inconsistency on a secondary page. |

## 9.2 Bug report template

| Field | Details to record |
| --- | --- |
| Bug ID / Title | BUG-___ / concise summary |
| Build / environment | Commit/build, OS, browser/version, viewport |
| Preconditions | Account role, data state, required service state |
| Steps to reproduce | Numbered, exact actions; include request payload if API-related |
| Expected result | Behaviour required by specification |
| Actual result | Observed behaviour, error text/status and reproducibility |
| Severity / Priority | Critical/High/Medium/Low and P1/P2/P3/P4 |
| Evidence | Screenshot filename, console/network log, request ID (no secrets) |
| Status / owner | New, triaged, in progress, fixed, retest, closed; responsible person |

## 9.3 Example potential defects to watch for

These are examples of issues to investigate, not confirmed bugs in the supplied project:

| Example ID | Potential defect | Impact | Suggested severity / priority |
| --- | --- | --- | --- |
| BUG-EX01 | Interview report shows data belonging to another user. | Privacy/security breach. | Critical / P1 |
| BUG-EX02 | AI provider timeout leaves the submit button permanently disabled. | Core flow blocked until refresh. | High / P2 |
| BUG-EX03 | Mobile interview page has horizontal overflow hiding the submit button. | Mobile users cannot complete interview comfortably. | Medium / P2 or P3 depending on demo requirements |
| BUG-EX04 | Speech recognition unavailable but no text fallback is shown. | Some browser users cannot answer. | High / P2 if no fallback; otherwise Low/Medium |
| BUG-EX05 | Theme preference resets after every page navigation. | Minor usability inconsistency. | Low / P4 |

# 10. TEST REPORT, SCREENSHOTS, RESULTS AND CONCLUSION

## 10.1 Test execution summary

Complete this table after executing the test suite. Do not enter pass counts until the corresponding tests have been run.

| Category | Planned cases | Passed | Failed | Blocked / Not run | Evidence reference |
| --- | --- | --- | --- | --- | --- |
| Functional workflow | TC01–TC15 | ___ | ___ | ___ | Screenshot / log IDs |
| Network | NET01–NET06 | ___ | ___ | ___ | Network logs |
| Database | DB01–DB06 | ___ | ___ | ___ | DB check / backend logs |
| API | Health/auth/syllabus/interview/dashboard | ___ | ___ | ___ | Postman collection/export |
| Cross-browser & UI | Chrome/Firefox/Safari/Edge as available | ___ | ___ | ___ | Browser/viewport screenshots |
| Performance | Baseline + Load A + Load B | ___ | ___ | ___ | Metrics table |

## 10.2 Screenshot placeholders

Replace each placeholder with a real screenshot captured from the running application. Add a figure number and one-sentence caption. Do not use mock screenshots as evidence of completed tests.

Figure 1. Landing / Login page

[Insert screenshot showing the application landing or login screen.]

Figure 2. Dashboard

[Insert screenshot showing dashboard content for the test account.]

Figure 3. Syllabus setup

[Insert screenshot showing a sample syllabus entered and the resulting topic list.]

Figure 4. Interview screen

[Insert screenshot showing a question, timer and answer controls.]

Figure 5. Result / History

[Insert screenshot showing the generated result or interview history.]

Figure 6. API or responsive evidence

[Insert Postman response, Network panel, or mobile viewport screenshot.]

## 10.3 Results and output

Final outcome: [Fill after test execution.] Summarise how many cases passed, failed, were blocked, and remain untested. List the most important defects and their severity/priority. State whether the core registration-to-report flow was completed, whether ownership/security checks passed, which browsers/devices were tested, and what performance figures were measured.

## 10.4 Conclusion

The InterviAI project combines a modern web interface, REST API, MongoDB persistence, authentication, AI-assisted question generation/evaluation, and browser speech features. A structured testing process is necessary because the main user journey crosses several components and depends on external services. This report provides a test scope, environment checklist, test approach, representative test cases, network/database/API checks, compatibility and responsive checks, performance procedure, and a standard defect-reporting method.

The report is a test plan and evidence template rather than a declaration of successful execution. Once the tests are run, the screenshots, measured timings, actual results and defect records should be inserted. The final release decision should be based on recorded evidence, with Critical defects closed, High defects resolved or formally accepted, and known limitations clearly documented.

## REFERENCES

InterviAI project README and supplied frontend/backend source package.

Node.js documentation: https://nodejs.org/docs/

Express documentation: https://expressjs.com/

MongoDB documentation: https://www.mongodb.com/docs/

React documentation: https://react.dev/

Postman Learning Center: https://learning.postman.com/